Annexure 3

Scope of Services

Contents

Scope of Services	2

Scope of Services

1.0	Preamble

This section should include a brief high-level introduction about the project such as location, objectives and parties involved in execution.

2.0	Scope of Services

2.1	General

This section should include an overview of general scope of services to be performed.

2.2	Description of the Services

Task 1: Kick-Off Meeting

Consultant shall attend a Kick-off Meeting with Employer. The aim of the meeting shall be to:

Agree project communication, administration, and interface protocols.

Consultant to introduce key members of their management and delivery team.

Consultant to clarify their execution strategy and team responsibilities.

Employer to relay to consultant key values and priorities for the project.

To review the project schedule.

Identification and discussion of project risks.

Consultant shall take a comprehensive set of meeting minutes and circulate to attendees in a timely manner after the meeting, for review and approval.

Consultant shall conduct an appropriately detailed review of Employer provided information (refer to Section 6) to understand the content, level of detail, information gaps and/or limitations as well as nature of the structures / conditions at the sites, requirements of the design vessel and to identify key risks / opportunities.

Consultant shall make a reasonable assumption for any identified gaps or critical limitations in the available information (for which supplementary information cannot be readily obtained or cannot be made to supplement the available information), which shall be communicated by to Employer for review and approval. Where such an assumption is proposed to supplement an information limitation or gap, the Consultant shall provide appropriate technical substantiation to support the proposed assumption for review and acceptance or rejection by Employer.

Deliverables

- Kick-Off Meeting Presentation

Meeting Minutes.

Feedback on any gaps or limitations in the available information

Task 2: Berthing Assessment

Berthing Energy Analysis

Fender Selection

- Fender Selection

- Fender Panel, Chain and Hull Pressure Assessment

- Fender Fixing Location Assessment

Task 3: Structural Verification

Task 4:  Detailed Design & IFC Drawings

2.3	Codes & Standards

This section may be merged with section 2.2 if more convenient.

2.4	Drawings & Specifications

This section may be merged with section 2.2 if more convenient.

2.5	Review Periods, Meetings and Reporting Requirements

This section describes procedural requirements as regards review and approval processes and meetings and reporting requirements.

2.6	Training Requirements

This section should include any training that is required to be provided under the contract.

2.7	Interface Requirements

This section should a description of any and all interfaces that the contractor is required to manage in the execution of the services. This should include but not be limited to interfaces and restrictions in terms of availability of site access and interference with other contractors.

2.8	Deliverables

This section should an exhaustive list of deliverables that the contractor may be required to provide during the course of execution of the services and upon completion.

3.0	Exclusions

This section should include, for the sake of clarity, items that are excluded from the scope but could be misconstrued as being part of the scope. Examples include:

- scope executed by others

- items free issued by the Employer

- charges or expenses to be borne by the Employer

4.0	Optional Scope

This section should optional scope items, which may be instructed later at Employer’s discretion.

5.0	Facilities provided by the Employer

This section should include an exhaustive list and description of the facilities and support services to be provided by the Employer such as:

- any specific data or information to be provided at a later date

- office space and related facilities

- any other item of general assistance